IMPLEMENTATION PLAN — FINAL

Auto-Generated District Weekly Briefs — ALL Madhya Pradesh Districts, Open-Source, 4-Day, High-Accuracy

DISC Product Team  |  July 2026  |  v3.0 — corrects the tonnage-availability error from v1; scopes to ALL Madhya Pradesh districts (not a district subset) with sampled Day-4 review, per direct confirmation

# Correction From the Prior Version of This Plan

The previous plan stated arrival quantity (tonnes) was not available from the identified Agmarknet data source and deferred it to a later phase. That was incorrect — it was an unverified assumption, not a checked fact. Agmarknet's native 'Daily Price and Arrival Report' carries Arrivals (Tonnes) as a standard field alongside min/max/modal price; this is confirmed independently by two existing open-source Agmarknet scrapers and a research-grade mirror (CEDA-Ashoka University) that both expose arrival quantity and price together. Tonnage is restored to in-scope for this plan. Section 2 lays out exactly how it will be sourced.

# 1. Consolidated Requirements — Single Source of Truth

Everything specified across both requirement passes, merged into one list. Section 6's traceability matrix maps every line here to where it is satisfied and on which day.

| Requirement (as given) | Requirement (as given) |
| --- | --- |
| One-page brief per district, English + Hindi | Market detail: commodity, reported status, quantity arrived, price |
| Madhya Pradesh, 240-340 markets | Mandi arrival figures |
| Which commodity traded most | Comparison vs. previous week |
| Commodity with most price deviation | Market that reported the most days |
| Count of markets reporting 5 or 6 days | Maximum-quantity commodities, e.g. wheat 10k tonnes, rice 10k, maize 5k |
| Horticulture crops (tomato etc.) included | Data sourced from Agmarknet only |
| Market details | Commodity details |
| Date period stated | Submitted-or-not status, with commodity + price when submitted |
| If no transaction in a market, still show it (not silently omitted) | Min, max, modal (avg) price |
| Capture the full ~15-16 field schema Agmarknet carries | Top 3 and lowest 3 commodities by percent price increase |
| Market reported the most number of days | Open-source models only |
| Completed within 4 days | High accuracy |

# 2. Data Source Resolution — Price + Arrivals Together

Confirmed data source: https://agmarknet.gov.in/home — Agmarknet's own site, as specified. This is the primary and mandated source for this plan.

Verified directly (not assumed): a plain request to agmarknet.gov.in/home returns HTTP 403 — the site actively blocks simple automated fetches. This is consistent with two existing open-source Agmarknet scrapers (GitHub: jha-vineet69/AgriMarket, iancovert/Agmarknet), both of which had to use full browser automation (Selenium) rather than a plain HTTP request to get through. The working path is Selenium + BeautifulSoup — both open source — driving a real browser session against Agmarknet's 'Daily Price and Arrival Report' page, which is confirmed by those two prior projects to carry State, District, Market, Variety, Group, Arrivals (Tonnes), Min/Max/Modal Price, and Reported Date — the full field set this plan needs, including tonnage.

This is real, proven-feasible work, but it is slower to stand up than a REST API call — Day 1 budgets real time for it rather than treating it as a quick task. Two fallbacks exist ONLY as a time-risk mitigation if Selenium scraping cannot be reliably stood up within Day 1's budget — they are not substitutes for the specified source, they are what keeps the 4-day plan from collapsing if agmarknet.gov.in's scraping proves harder to stabilize than expected (e.g. aggressive bot-detection escalation, CAPTCHA, session/cookie handling):

| Status | Source | Why / caveat |
| --- | --- | --- |
| PRIMARY (specified) | agmarknet.gov.in/home — 'Daily Price and Arrival Report', via Selenium + BeautifulSoup | The confirmed, mandated source. Requires browser automation due to the confirmed 403 on plain requests. Full field set including arrivals in tonnes. |
| Fallback if Day 1 scraping stalls | data.gov.in OGD API — 'Current Daily Price of Various Commodities from Various Markets (Mandi)' (resource 9ef84268-d588-465a-a308-a864a43d0070) | Same underlying government data, republished as a clean REST API. A working client already exists (agmarknet_live_pipeline.py) from the earlier prototype. Whether this specific resource includes the arrivals field is unconfirmed — check if this path is needed. |
| Secondary fallback | CEDA-Ashoka 'Agri Market Data' platform (agmarknet.ceda.ashoka.edu.in) | Confirmed to show Arrival Qty alongside min/max/modal price, with a data-download function. Research-grade mirror of the same government source. Confirm whether downloads are scriptable before relying on it. |
| Dev/test only, never for publishing | Kaggle static dataset ('Agmarknet India Commodity Prices, Oct'24-Aug'25') | Useful to unblock pipeline-logic development on Day 1-2 while scraping is being stabilized, but not current — stops mid-2025. |

Decision rule: give Selenium-based scraping of agmarknet.gov.in the first real chunk of Day 1. Only drop to a fallback if it is clearly not going to stabilize in time to leave enough of Day 1 for the second week's historical pull (Step 1.6). If a fallback is used, say so plainly in the Day 4 close-out — it changes what 'sourced from Agmarknet' means in the fine print, even though the underlying government data is the same.

# 3. Architecture — Unchanged Principle

The accuracy guarantee still comes from one rule, carried through every version of this plan: no model, open-source or otherwise, is ever the source of a number. Compute every statistic in code from the raw Agmarknet records, freeze it into a per-district fact sheet, and only then let a language model turn that fact sheet into readable prose. A deterministic checker verifies every number in the generated brief against the fact sheet before anything is allowed to publish.

Compute (Python/pandas) → Fact Sheet (JSON, all ~15-16 fields retained) → Narrate (Qwen3, open source) → Translate (IndicTrans2, open source) → Verify (numeric diff-checker + HHEM-2.1-Open grounding score, both open source) → Human review → Publish.

# 4. Open-Source Model Stack

| Component | Model | License / role |
| --- | --- | --- |
| English narration | Qwen3-32B-Instruct (or 7B/14B if GPU-constrained) | Apache 2.0. Generates the one-page English brief bound to the fact sheet. |
| Hindi translation | AI4Bharat IndicTrans2 | MIT. Translates the verified English brief using a fixed agri-terminology glossary, rather than generating Hindi independently. |
| Grounding verification | Vectara HHEM-2.1-Open | Open weight, commercial use permitted. Secondary signal on top of the (primary, hard-gate) numeric diff-checker. |
| Numeric gate | In-house rule-based checker (no model) | The actual accuracy backbone — exact-match every number in the draft against the fact sheet. |

# 5. Scope for 4 Days — In vs. Out

| IN — every requirement in Section 1 for a smaller slice | OUT — explicitly deferred |
| --- | --- |
| ALL Madhya Pradesh districts (~50-55 districts, 240-340 markets) — full state coverage, as originally specified | Any state beyond Madhya Pradesh — out of scope entirely, not just deferred |
| Full field set: price, arrivals in tonnes, submission status, no-transaction flag, all ~15-16 fields | LoRA fine-tuning, cross-model ensemble (DeepSeek-R1 second narrator) — accuracy upgrades for later runs, not required to hit the gate |
| Top/lowest 3 commodities by percent price change, top commodity by volume, top by tonnage (wheat/rice/maize etc.), horticulture crops included | Scheduled/automated weekly run — Day 4 output is a manually-triggered script |
| Market reporting-day counts and 5/6-day reporter counts | Email distribution — output is generated and reviewable, not auto-sent |
| Hard numeric gate on every brief, every district, no exceptions | 100% human review — not feasible by hand across full-state volume in one day; replaced by sampled review (Section 7, Day 4) plus the automated gate |

# 6. Requirement Traceability Matrix

Every item from Section 1, mapped to where it is computed and which day it is confirmed working. If a row here isn't demonstrably true by Day 4, that requirement is not done — regardless of how good the brief reads.

| Requirement | Computed by | Confirmed on |
| --- | --- | --- |
| Market details, commodity details, date period | Fact-sheet schema (raw fields retained) | Day 1-2 |
| Submitted / not-submitted status, incl. no-transaction days | Per-market-per-day submission-status table | Day 2 |
| Min / max / modal price | Raw field passthrough | Day 1-2 |
| Arrivals in tonnes, incl. wheat/rice/maize-style totals | Raw field passthrough + sum by commodity | Day 1-2 (source resolution) / Day 2 (aggregation) |
| Horticulture crops (tomato etc.) | No special-case code — same pipeline, filtered/labeled by commodity type | Day 2 |
| Which commodity traded most | Ranked by arrivals volume once tonnage is confirmed available; falls back to price-quote count only if the source resolution in Section 2 fails on all three live options | Day 2 |
| Top 3 / lowest 3 by percent price change | Week-on-week modal price comparison, ranked both directions | Day 2 (needs 2 weeks of pulled data — see Day 1 note) |
| Market reporting the most days; count of 5/6-day reporters | Reporting-day aggregation per market | Day 2 |
| Comparison vs. previous week | Same aggregation run twice, current + prior window | Day 2-3 |
| One-page EN + HI brief per district | Qwen3 narration + IndicTrans2 translation, gated | Day 3 |
| Open-source only | Qwen3 / IndicTrans2 / HHEM — no proprietary API calls anywhere in the pipeline | Day 2 onward |
| High accuracy | Numeric gate (hard, every district) + HHEM score (secondary, every district) + sampled human review (Section 7, Day 4) | Day 2-4 |
| Completed within 4 days | This plan's scope cuts in Section 5 make it achievable | Day 4 |

# 7. Step-by-Step Plan

### Day 1 — Stand Up Agmarknet Access, Pull Real Records

- Step 1.1 — Set up Selenium (open source) with a headless browser driver, and BeautifulSoup for parsing. Point it at agmarknet.gov.in/home, navigate to the Daily Price and Arrival Report section, and confirm a real page loads (not a 403) — a rendered browser session should get past the bot-detection that blocks plain requests.

- Step 1.2 — Script the report filters (State = Madhya Pradesh, date range, ALL districts rather than one at a time if the report supports a state-wide pull) and the pagination the existing prior-art scrapers describe (the site loads 50 rows at a time with a 'Next' control). Start with ONE district as a smoke test before scaling the same script state-wide — validate correctness on a small slice before running it across ~50-55 districts.

- Step 1.3 — Confirm the scraped rows include the full field set: State, District, Market, Commodity, Variety, Group, Arrivals (Tonnes), Min/Max/Modal Price, Reported Date. If arrivals-in-tonnes is present (expected, per Section 2), the primary source is working — proceed to Step 1.5.

- Step 1.4 — Time-check: if stabilizing the scraper (session handling, pagination, rate limiting, any CAPTCHA) is clearly going to consume most of Day 1, switch to a fallback from Section 2's table (data.gov.in API first, since a working client already exists) rather than let it eat into Day 2. Log this decision explicitly if it happens.

- Step 1.5 — Run the scraper across ALL Madhya Pradesh districts and log the complete raw field list — extend the pipeline's field mapping to capture everything the source actually returns, not just a subset. State-wide volume (240-340 markets) will take materially longer to scrape than a handful of districts — budget real time for this and consider running it as a long background job rather than a quick foreground script, with retry/resume logic so a mid-run failure doesn't force a full restart.

- Step 1.6 — Pull a SECOND week of historical data (the prior 7-day window) for the same state-wide scope, needed for Day 2's week-on-week comparison — the report's date-range filter supports this directly.

End of Day 1 exit criteria: real records for ALL Madhya Pradesh districts, 2 consecutive weeks, from agmarknet.gov.in directly (or a logged, explicit fallback if Step 1.4 triggered), with market, commodity, variety, arrivals (tonnes), min/max/modal price, and reported date all present and confirmed live — not assumed. If full state-wide scraping cannot complete within Day 1, this is the sprint's most likely schedule risk — see Section 8.

### Day 2 — Compute Everything, No Model Involved Yet

- Step 2.1 — Build the per-market-per-day submission-status table: submitted-with-trade, submitted-no-transaction, or not-submitted, for every market against every day in the window (see Section 6 — this is what makes 'if no transaction, still submit' true rather than aspirational).

- Step 2.2 — Compute arrivals totals by commodity (the wheat/rice/maize tonnage requirement) and separately flag horticulture-category commodities (tomato, onion, potato etc.) using whatever commodity-group/type field the locked-in source provides.

- Step 2.3 — Compute the most-traded commodity ranking by arrival volume (falling back to price-quote count only if Day 1 ultimately could not secure a tonnage-bearing source — flag this explicitly if it happens, don't silently substitute).

- Step 2.4 — Compute percent price change per commodity between the two pulled weeks; rank top 3 gainers and top 3 decliners.

- Step 2.5 — Compute reporting-day counts per market; rank the top reporter; count markets at 5 and 6 days.

- Step 2.6 — Assemble the complete per-district fact sheet from Steps 2.1-2.5 and validate it by hand against the raw records for one district — a manual sanity check before any model ever touches this data.

- Step 2.7 — Stand up Qwen3 (via vLLM; size chosen based on available GPU — 32B if a 24GB-class GPU is available, otherwise 7B/14B), IndicTrans2, and HHEM-2.1-Open. Write and unit-test the numeric diff-checker against the Step 2.6 fact sheet.

End of Day 2 exit criteria: complete fact sheets for ALL Madhya Pradesh districts, with hand-verification against raw records on a small spot-check sample of districts (not all — exhaustive manual verification of every district's fact sheet does not fit Day 2's budget, matching the sampled-review principle carried through to Day 4); all three open-source models running and responding to test prompts; numeric diff-checker passes its unit tests.

### Day 3 — Generate, Translate, Gate

- Step 3.1 — Write the grounded narration prompt: the fact sheet only, explicit 'use only these numbers' instruction, 2-3 hand-written example briefs as few-shot exemplars covering every Section 1 requirement so the model has seen the full shape expected.

- Step 3.2 — Generate the English brief for every district with Qwen3, batched via vLLM (its whole purpose is efficient parallel inference across many prompts, which matters at ~50-55 districts rather than a handful); run the numeric diff-checker on every district; on any failure, regenerate once, then route straight to the Day 4 human-review queue if still failing — these auto-failed districts are prioritized INTO the sample, not left to chance.

- Step 3.3 — Translate each passing English brief to Hindi via IndicTrans2 using the fixed agri-terminology glossary, across all districts.

- Step 3.4 — Run HHEM-2.1-Open over both language versions for every district; low-scoring districts are also prioritized INTO Day 4's review sample, alongside anything that failed the numeric gate.

- Step 3.5 — Spot-check a handful of drafts by hand against the full Section 1 checklist (not exhaustive at this stage — Day 4 is where systematic review happens) to catch any structural prompt issue early, before it repeats across every district.

End of Day 3 exit criteria: two documents per Madhya Pradesh district (English + Hindi) exist, have been through the numeric gate and HHEM scoring, and a review queue exists ranking districts by risk (gate failures and low HHEM scores first).

### Day 4 — Sampled Human Review, Fix, Export, Close Out

- Step 4.1 — Human review of a representative sample (15-20% of districts) PLUS every district that failed the numeric gate or scored low on HHEM in Day 3 — risk-based sampling, not pure random, so review time goes where it's most likely needed. Reviewer checks: every number against the fact sheet, Hindi naturalness, no unsupported claims the numeric gate wouldn't catch.

- Step 4.2 — Fix anything the sample surfaces; re-run affected districts through the numeric gate. If the sample turns up a systemic issue (e.g. a prompt-structure problem affecting many districts, not just the sampled ones), fix it and re-run the numeric gate across ALL districts, not just the sample — a systemic fix earns full re-verification.

- Step 4.3 — Export every district's approved briefs to HTML (bilingual toggle) and DOCX, matching the established template.

- Step 4.4 — Write the close-out note: which data source ended up locked in (Section 2's outcome), confirmed field coverage, which districts were sampled and what the sample found, and — critically — an explicit statement that districts outside the sample shipped on the strength of the automated gate alone (see Section 8's residual-risk note on this).

End of Day 4 exit criteria: two documents per Madhya Pradesh district delivered as HTML + DOCX; every Section 1 requirement traceable to a working, demonstrated piece of the pipeline per Section 6; sampled districts reviewed and any systemic issues fixed state-wide.

# 8. Residual Risk

- Risk 1 — Day 1 source stabilization. Whether Selenium-based scraping of agmarknet.gov.in stabilizes quickly enough within Day 1's budget, now at full state-wide volume rather than a handful of districts, which makes this risk larger than in the pilot-scope version of this plan. Day 1 is structured as a decision tree rather than a single assumed path — if the primary source is taking too long to stabilize, or state-wide volume is taking too long to complete, the plan falls through to the logged fallbacks in Section 2 rather than stalling.

- Risk 2 — Sampled review means most districts are never seen by a human before publishing. This is the direct trade-off of covering all of Madhya Pradesh in 4 days rather than a small pilot. For the ~80-85% of districts outside the review sample, the ONLY accuracy safeguard is the automated gate: the numeric diff-checker (a hard, deterministic, byte-for-byte check — genuinely reliable) and HHEM-2.1-Open's grounding score (a secondary, weaker signal — publicly benchmarked at only 64-77% balanced accuracy at catching non-numeric issues, per the earlier design-plan evaluation notes). In plain terms: a wrong number in an unreviewed district's brief is very unlikely to slip through, because the numeric gate is exact-match and deterministic. A subtler issue — a mischaracterized trend, an awkward or misleading phrase in the Hindi translation — has a real, non-trivial chance of slipping through in an unreviewed district, because HHEM is the only thing checking for that class of error and it is known to miss roughly a quarter to a third of such issues. This is the honest cost of choosing full-state coverage over full review depth, and it should be stated to whoever signs off on the Day 4 output, not discovered later.

- Risk 3 — Day 3's inference volume. Generating and gating ~100-110 documents (all districts x 2 languages) in a single day via self-hosted, non-batch-optimized-by-default open models is a meaningfully larger compute job than a 6-document pilot. vLLM's batching is what makes this realistic; if GPU capacity is thinner than expected, this is the step most likely to run long and compress Day 4's review window.

Contact: disc-product@dexian.com